MEETING SUMMARY & ACTION PLAN Supply Chain Issues Review Components: BIND567 · COMP042 · COMP043

| Date | August 19, 2026 |
| --- | --- |
| Time | 10:00 AM – 10:29 AM |
| Platform | Microsoft Teams |
| Facilitator | Sarah Nakamura |
| Attendees | Sarah Nakamura · Maria Sanchez · David Okoro · Ravi Patel · Eleanor Wright |

1. Meeting Overview

2. Key Discussion Points

2.1 BIND567 – Quality Control Failures

2.2 COMP042 – Supply Chain & Traceability Issues

2.3 COMP043 – GMP Violations & Supplier Failures

3. Key Decisions

4. Risk Assessment

5. Action Plan

5.1 General Strategies

5.2 Immediate Actions (Day 1–2)

5.3 Short-Term Actions (1–3 Weeks)

5.4 Ongoing Actions

6. Next Steps

# 1. Meeting Overview

This urgent cross-functional meeting was convened to assess critical quality, compliance, and supply chain failures affecting three key manufacturing components — BIND567, COMP042, and COMP043. The interconnected nature of these issues creates a cascading risk to production continuity and FDA regulatory standing. The meeting was facilitated by Sarah Nakamura, with representation from Quality Assurance (David Okoro), Procurement (Ravi Patel), Production (Eleanor Wright), and Regulatory / Operations (Maria Sanchez).

# 2. Key Discussion Points

## 2.1 BIND567 – Quality Control Failures

Presenter: David Okoro  |  Supplier: EcoSupply

- Molecular inconsistencies in BIND567 batches compromise product stability, causing unpredictable reactions and a batch rejection rate of approximately 18% — well above FDA-acceptable thresholds.

- EcoSupply has acknowledged the problem but has not committed to a concrete remediation timeline, attributing root cause to their own raw material supplier.

- Immediate validation of all current BIND567 batches is required, alongside tighter controls on incoming raw materials.

- Ravi Patel was tasked with engaging previously vetted secondary suppliers to establish a contingency source, with onboarding expedited over the coming days.

## 2.2 COMP042 – Supply Chain & Traceability Issues

Presenters: Eleanor Wright & Ravi Patel  |  Supplier: PrimeLogistics

- Absent or incomplete documentation is preventing origin validation of COMP042 material, creating direct FDA compliance exposure and disrupting production timelines.

- A batch halt occurred the prior week due to missing paperwork — a concrete example of the operational impact of these failures.

- PrimeLogistics shipments are frequently delayed, and lot numbers on incoming shipments do not consistently match manifests — a systemic traceability breakdown.

- Ravi Patel committed to an immediate process audit of PrimeLogistics documentation and shipment procedures.

- Maria Sanchez was assigned to lead documentation of all traceability gaps and prepare a comprehensive report for proactive FDA submission.

## 2.3 COMP043 – GMP Violations & Supplier Failures

Presenters: David Okoro & Eleanor Wright

- The COMP043 supplier is failing to maintain adequate cleanroom protocols, creating significant contamination risk that is unacceptable under GMP standards.

- Erratic delivery schedules have caused frequent stockouts, forcing production to reallocate resources — with cascading impact on other product lines.

- Full supplier replacement is feasible but challenging given the niche manufacturing capabilities involved; parallel sourcing was recommended as the preferred near-term strategy.

- Maria Sanchez committed to coordinating directly with the supplier to establish a formal GMP remediation timeline with binding written commitments.

# 3. Key Decisions

| Decision | Owner | Component |
| --- | --- | --- |
| Formally escalate quality and timeline failures with EcoSupply | Sarah Nakamura | BIND567 |
| Initiate onboarding of an alternative contingency supplier for BIND567 | Ravi Patel | BIND567 |
| Conduct an immediate process audit of PrimeLogistics | Ravi Patel | COMP042 |
| Document all COMP042 traceability gaps and flag proactively to FDA | Maria Sanchez | COMP042 |
| Pursue parallel sourcing for COMP043 while enforcing GMP remediation | Ravi Patel / M. Sanchez | COMP043 |
| Establish a cross-functional task force with weekly progress updates | David Okoro / S. Nakamura | All |
| Assign a production liaison to support compliance documentation | Eleanor Wright | All |
| Allocate procurement resources to expedite supplier onboarding and audits | Ravi Patel | All |

# 4. Risk Assessment

| Risk | Component | Level | Mitigation |
| --- | --- | --- | --- |
| FDA non-compliance due to ~18% batch rejection rate for BIND567 | BIND567 | High | Validate all current batches; escalate EcoSupply; tighten incoming material controls |
| Supply disruption if EcoSupply fails to resolve molecular inconsistencies | BIND567 | High | Expedite alternative supplier onboarding |
| FDA audit exposure from COMP042 traceability and documentation failures | COMP042 | High | Audit PrimeLogistics; document all gaps; file proactive FDA communication |
| Product contamination from inadequate cleanroom protocols at COMP043 supplier | COMP043 | High | Issue formal GMP non-compliance notice; consider supplier suspension |
| Ongoing stockouts of COMP043 disrupting production continuity across multiple lines | COMP043 | Medium | Parallel sourcing; pre-authorize resource reallocation protocol |
| Cascading delays across all three components creating compounding production impact | All | Medium | Cross-functional task force; weekly reviews; executive escalation path |

# 5. Action Plan

## 5.1 General Strategies

- Adopt a dual-track approach: address root causes with current suppliers while simultaneously securing qualified alternative sources, eliminating single-supplier dependency across all three components.

- Establish a cross-functional Supply Chain Task Force — Quality, Procurement, and Production — to maintain unified oversight, clear accountability, and real-time escalation channels.

- Pursue proactive FDA communication: document all discrepancies, corrective actions, and remediation timelines in advance of any regulatory inquiry.

- Standardize incoming material controls: mandatory lot number verification, certificates of conformance, and chain-of-custody documentation on every shipment.

- Hold weekly cross-functional status reviews to track progress, surface blockers, and re-prioritize dynamically as conditions evolve.

## 5.2 Immediate Actions (Day 1–2)

| Action Item | Owner | Timeline | Priority |
| --- | --- | --- | --- |
| Validate all current BIND567 batches; quarantine any failing batches pending resolution | David Okoro | Day 1 | High |
| Send formal escalation letter to EcoSupply demanding a corrective action plan with deadline | Sarah Nakamura | Day 1 | High |
| Contact vetted secondary suppliers to initiate BIND567 contingency onboarding | Ravi Patel | Day 1–2 | High |
| Launch immediate process audit of PrimeLogistics documentation and shipment procedures | Ravi Patel | Day 1–2 | High |
| Issue formal GMP non-compliance notice to COMP043 supplier with response deadline | Maria Sanchez | Day 1 | High |
| Allocate procurement resources to support parallel supplier audits and onboarding | Ravi Patel | Day 1 | Medium |

## 5.3 Short-Term Actions (1–3 Weeks)

| Action Item | Owner | Timeline | Priority |
| --- | --- | --- | --- |
| Compile comprehensive COMP042 traceability gap report for proactive FDA submission | Maria Sanchez | Week 1 | High |
| Obtain written GMP remediation commitment and timeline from COMP043 supplier | Maria Sanchez | Week 1 | High |
| Finalize qualification and onboarding of alternative BIND567 supplier | Ravi Patel | Week 1–2 | High |
| Implement tightened incoming material controls: mandatory CoC and lot verification | David Okoro / R. Patel | Week 1 | High |
| Assign production liaison to support Maria Sanchez on compliance documentation | Eleanor Wright | Week 1 | Medium |
| Identify and begin qualifying a parallel source for COMP043 niche manufacturing | Ravi Patel | Week 2–3 | Medium |
| Conduct first cross-functional task force review; distribute status report | Sarah Nakamura | Week 1 | Medium |
| Evaluate feasibility of suspending PrimeLogistics pending audit findings | Ravi Patel / S. Nakamura | Week 2 | Medium |

## 5.4 Ongoing Actions

| Action Item | Owner | Timeline | Priority |
| --- | --- | --- | --- |
| Hold weekly cross-functional task force meetings to track all three component action plans | Sarah Nakamura | Weekly | High |
| Monitor BIND567 rejection rates; track EcoSupply corrective action implementation | David Okoro | Weekly | High |
| Maintain updated FDA-ready compliance documentation for COMP042 and COMP043 | Maria Sanchez | Ongoing | High |
| Conduct scheduled GMP audits at all suppliers — minimum quarterly | David Okoro / R. Patel | Quarterly | Medium |
| Review and refresh supplier risk profiles; maintain active vetted secondary supplier list | Ravi Patel | Ongoing | Medium |
| Maintain production contingency plan for stockout scenarios across all three components | Eleanor Wright | Ongoing | Medium |

# 6. Next Steps

- Maria Sanchez to circulate this meeting summary — with specific action owners, deadlines, and priorities — by end of day on August 19, 2026.

- All action owners to begin Day 1–2 immediate actions upon receipt of this summary.

- Full team to reconvene in one week (approximately August 26, 2026) to review progress across all three components.

- Any unresolved escalation with EcoSupply or the COMP043 supplier to be elevated immediately to Sarah Nakamura for executive intervention.

- Task force to maintain a live shared tracker of all action items, updated in advance of each weekly review.

Meeting adjourned at 10:29 AM · Prepared by Maria Sanchez on behalf of Sarah Nakamura